⚡

TechHub

QA Process Document

Quality Assurance Methodology Across Design & Development

| Version | v1.0 |
| --- | --- |
| Date | May 2026 |
| Client | TechHub Ltd. |
| Prepared By | TechHub Web Team |

# 1. QA Philosophy

Quality Assurance at TechHub is not a final stage activity — it is a continuous process embedded at every phase of the project lifecycle. From the initial wireframe review through to the final browser compatibility sweep, quality gates are applied to ensure the delivered website meets client expectations, HTML5 standards, and user experience requirements.

"Quality is not an act, it is a habit." — Aristotle

# 2. QA Process Overview

## 2.1 QA Lifecycle Phases

| Phase | QA Activity | Tools Used | Owner |
| --- | --- | --- | --- |
| 1. Requirements | Requirement review — check for ambiguity and completeness | Review checklist | Team Lead |
| 2. Design | Wireframe review, design consistency audit, colour contrast check | Figma, contrast checker | Designer |
| 3. Development | Code review, HTML validation, cross-browser spot-checks per feature | W3C Validator, Chrome DevTools | Developer |
| 4. Integration | Full page tests — all links, navigation, forms, interactive elements | Browser DevTools, Lighthouse | QA Tester |
| 5. Pre-Release | Regression testing, performance benchmarking, final accessibility audit | Lighthouse, WAVE, axe | Team Lead |
| 6. Post-Release | Ongoing monitoring, user feedback collection, periodic re-testing | Analytics, feedback forms | Team |

# 3. Design Phase QA

## 3.1 Design Review Checklist

| Check | Criteria | Result |
| --- | --- | --- |
| Brand consistency | Logo, colours, fonts match brand guidelines across all wireframes | DONE |
| Colour contrast | All text/background combinations meet WCAG AA (4.5:1 for body text) | DONE |
| Navigation structure | All pages reachable within 2 clicks from homepage | DONE |
| Component reuse | Header, footer, cards, buttons are consistent across all page designs | DONE |
| Responsive layouts | Each page has mobile, tablet, and desktop wireframe variants | DONE |
| Interactive states | Hover, focus, active, and disabled states defined for all controls | DONE |
| Content coverage | All 10 pages have sufficient realistic content defined in the design | DONE |
| CTA placement | Each page has at least one clear call-to-action above the fold | DONE |

# 4. Development Phase QA

## 4.1 Coding Standards Enforced

- All HTML files begin with <!DOCTYPE html> and include lang attribute on <html>

- Semantic elements used throughout: <header>, <nav>, <main>, <section>, <article>, <footer>

- No inline CSS — all styles in external css/style.css

- No inline JavaScript — all scripts in external js/main.js (except page-specific initialisation)

- All form inputs have associated <label> elements with matching for/id attributes

- All buttons have descriptive aria-label attributes

- CSS custom properties (variables) used for all colours — no hardcoded hex values in component styles

- JavaScript uses 'use strict' mode and addEventListener (no onclick attributes in HTML)

## 4.2 Feature-Level QA Gates

Before any interactive feature was considered complete, it had to pass the following mini-checklist:

| Gate | Requirement | Applied To |
| --- | --- | --- |
| Functionality | Feature works correctly in Chrome on desktop | All features |
| Responsiveness | Feature works correctly at 375px mobile width | All features |
| Keyboard | Feature is accessible without a mouse | Slider, Nav, Forms, Accordion, Tabs |
| No console errors | No JavaScript errors in DevTools console | All features |
| Graceful degradation | Feature fails safely if JS is disabled | Forms (HTML5 validation fallback) |
| Performance | Feature does not cause layout reflows or frame drops | Slider, Scroll Reveal, Counters |

## 4.3 CSS Quality Checks

| Check | Detail | Result |
| --- | --- | --- |
| Single stylesheet | All 10 pages share one external style.css file | PASS |
| CSS variables | Colours defined as custom properties in :root | PASS |
| No !important abuse | !important used only where unavoidable (0 instances) | PASS |
| Media queries | Breakpoints at 1024px, 768px, and 480px | PASS |
| Vendor prefixes | -webkit-backdrop-filter for Safari header blur | PASS |
| Font loading | Google Fonts loaded via @import in stylesheet | PASS |
| Animations | All animations use transform/opacity (GPU-composited — no repaints) | PASS |

# 5. Pre-Release QA

## 5.1 Full Regression Testing

Before finalising the project, a complete regression test was run covering all 103 test cases documented in the Test Plan. The checklist below summarises the regression test sign-off:

| Test Group | Cases | Passed | Failed | Signed Off |
| --- | --- | --- | --- | --- |
| Navigation & Header | 10 | 10 | 0 | DONE |
| Hero Slider | 10 | 10 | 0 | DONE |
| Interactive Elements | 10 | 10 | 0 | DONE |
| Forms & Validation | 6 | 6 | 0 | DONE |
| Performance | 13 | 13 | 0 | DONE |
| Browser Compatibility | 20 | 19 | 1* | DONE |
| Responsive Design | 16 | 16 | 0 | DONE |
| Accessibility | 8 | 8 | 0 | DONE |
| HTML5 Validation | 10 | 10 | 0 | DONE |

* Safari backdrop-filter is a browser limitation. Workaround applied via -webkit- prefix. Accepted as non-blocking.

## 5.2 Security Review

| Check | Finding | Status |
| --- | --- | --- |
| Cross-Site Scripting (XSS) | All form inputs use HTML5 built-in validation. No innerHTML manipulation of user input. | PASS |
| External links | All external links use rel='noopener noreferrer' to prevent tab-napping | PASS |
| Sensitive data exposure | No API keys, passwords, or sensitive data hardcoded in HTML/JS | PASS |
| HTTPS readiness | No mixed-content issues — all external resources (Google Fonts) served over HTTPS | PASS |
| Content Security Policy | Recommended for production deployment — not applicable to local dev | N/A |

# 6. QA Metrics Summary

| Metric | Value |
| --- | --- |
| Total test cases executed | 103 |
| Test cases passed | 102 (99%) |
| Test cases failed | 1 (Safari vendor prefix — non-blocking) |
| Bugs discovered during development | 6 |
| Bugs resolved before release | 6 (100%) |
| Bugs carried forward (known issues) | 0 critical, 3 medium (form backend, real images, analytics) |
| HTML validation errors on release | 0 across all 10 pages |
| Lighthouse Performance score | 94/100 |
| Lighthouse Accessibility score | 91/100 |
| Pages meeting all QA gates | 10/10 (100%) |

# 7. Ongoing QA Recommendations

The following QA activities are recommended for the ongoing maintenance and future development of the TechHub website:

| Recommendation | Priority | Frequency |
| --- | --- | --- |
| Re-run Lighthouse audit after any major CSS/JS changes | HIGH | Every sprint |
| Run W3C HTML validation after adding new pages or modifying markup | HIGH | Every release |
| Cross-browser smoke test after browser version updates | MEDIUM | Monthly |
| Accessibility audit using WAVE or axe browser extension | HIGH | Quarterly |
| Performance benchmarking after adding images or new dependencies | MEDIUM | Every major release |
| User acceptance testing (UAT) with real end users | HIGH | Before every major launch |
| Broken link checker across all internal and external links | MEDIUM | Monthly |
| Security scan after adding any third-party scripts or form backends | HIGH | On integration |